# MLB Analyst Platform
Master Build Plan v4

Editable roadmap for Replit Plan Mode and the remaining product build

Prepared August 21, 2026 | Prediction accuracy and baseball research quality first

This document is the human-review version of the planning pack. The Markdown files in the companion folder are the implementation-facing source of truth after edits are approved.

# 1. Current Position

| Phase | State | Meaning |
| --- | --- | --- |
| Phase 1A/1B/1C | Accepted | Official state, projections, immutable snapshots, canonical identity, current-player eligibility and health foundation exist. |
| Phase 2A | Acceptance review | Player/Pitcher/Statcast/splits/park research foundation is being closed out. Do not broaden scope while acceptance is unresolved. |
| Next approved phase | Phase 2B | Bullpen Research and Availability Foundation. |

# 2. Frozen Product Rules

Four independent markets: 2+ Total Bases, 1+ Extra Base Hit, Batter Walk, Home Run.

XBH is double, triple, or home run. Singles never count.

No sportsbook price, odds, implied probability, EV, or CLV in core selection, ranking, confidence, or model training.

Official MLB owns official state and settlement. FantasyPros remains projection evidence.

Missing data stays missing. Never convert missing evidence to zero or a guessed value.

Historical snapshots, predictions, and outcomes are immutable.

No universal hitter score. Market rankings must be independent.

# 3. Build Order

Gate A: close Phase 2A.

Phase 2B: Bullpen Research and Availability.

Phase 3: Four independent market research engines.

Phase 4: Historical pregame feature store, settlement, and postmortems.

Phase 5: Model validation and calibration.

Phase 6: Daily market rankings and confidence board.

Phase 7: Bettor Intelligence.

Phase 8: AI Analyst.

Phase 9: Daily automation and workbook/export compatibility.

Phase 10: Production hardening and UX finalization.

# 4. Phase-by-Phase Plan

## Phase 2B - Bullpen Foundation

Scope: Move the append-only bullpen ledger into persistent database state: individual reliever roles, usage, D-1/D-2/D-3 pitch counts, manager overrides, availability, leverage sequence, likely hitter-slot exposure, and explicit STALE state.

Acceptance gate: All 30 clubs have usable current state or explicit STALE/UNKNOWN; manager override outranks heuristic; role/usage history is immutable.

## Phase 3 - Market Research Engines

Scope: Build separate transparent research/ranking engines for TB, XBH, Walk, and HR before probability models. Each engine stores primary mechanism, counter-evidence, opportunity, bullpen path, park context, missing data, and research rank.

Acceptance gate: Current/historical examples produce genuinely different rankings by market, with no universal hitter score and no pseudo-probabilities.

## Phase 4 - Historical Feature Store and Settlement

Scope: Freeze what the system knew pregame and pair it with official outcome targets. Add DATA/OPPORTUNITY/PROBABILITY/NORMAL_VARIANCE plus won-bad-process and lost-good-process taxonomy.

Acceptance gate: Historical rows are leakage-safe, reproducible, immutable, and settle TB/XBH/Walk/HR from official event data.

## Phase 5 - Validation and Calibration

Scope: Train four independent probability models using rolling-origin/walk-forward validation. Record model versions, cutoffs, features, calibration, Brier, log loss, rank discrimination, probability buckets, drift, and baseline comparisons.

Acceptance gate: Only models that pass target-integrity, leakage, calibration, stability, and sample-size review may be marked VALIDATED. ACTIVE requires explicit approval.

## Phase 6 - Daily Prediction Board

Scope: Activate validated probabilities and map them to market-specific daily ranks and FIRE/HALF/HOLD/PASS/PARKED based on prediction confidence, mechanism, opportunity, and data quality.

Acceptance gate: Every game researched; PASS/PARKED allowed; statuses do not depend on price; every read has mechanism and counter-evidence.

## Phase 7 - Bettor Intelligence

Scope: Store bettor/source picks, timestamps, reasons, mechanism tags, lineage, independent-vs-copied consensus, and official result. Evaluate incremental signal by market/mechanism.

Acceptance gate: Copied syndication is not counted as independent consensus; outside opinion cannot automatically override internal evidence.

## Phase 8 - AI Analyst

Scope: Create a read-only analyst tool over trusted internal state plus web/uploads. It explains, challenges, compares, researches, and writes draft notes without mutating official/frozen records.

Acceptance gate: AI labels VERIFIED/SOURCED/INFERENCE/NOT FOUND and cannot rewrite official state, snapshots, predictions, model versions, or outcomes.

## Phase 9 - Daily Automation and Exports

Scope: Orchestrate source refreshes, bullpen reconciliation, lineup updates, research/model runs, freeze checkpoints, settlement, postmortem, slate.json, and workbook export.

Acceptance gate: Failure states are explicit, prior snapshots are preserved, exports reproduce the database record, and daily operations are repeatable.

## Phase 10 - Hardening

Scope: Backups, migrations, retries/rate limits, performance, security, observability, responsive UX, operator runbook, and release documentation.

Acceptance gate: A new operator can run and audit a slate without relying on chat memory.

# 5. Four Independent Market Engines

| Market | Primary routes | Key evidence | Must not become |
| --- | --- | --- | --- |
| 2+ Total Bases | Contact-volume; power; multi-path | PA/lineup, contact/K/BIP, xSLG, pitcher contact/K, arsenal, workload, bullpen path, TB park heuristic | HR-only market |
| Extra Base Hit | Double; triple; HR; multi-path | 2B/3B/HR rates, XBH share, deep contact, EV/barrel, direction, sprint speed, pitcher XBH vulnerability, raw 2B/3B/HR park factors | HR-lite or TB synonym |
| Batter Walk | Patience vs command; count creation; bullpen walk path | BB/uBB, chase, zone swing, pitcher zone/F-strike/chase generated, side splits, bullpen command, umpire | Power proxy |
| Home Run | Pull-air; barrel power; pitch-shape mismatch; park/environment | barrel/PA, 90th EV, pull-air, launch, pitcher barrels/FB/HR, pitch type/location, HR park, wind direction | Mandatory pick every game |

# 6. Replit Plan Mode Workflow

Approve/edit this planning pack first.

Send the Plan Mode Master Prompt to Replit.

Replit returns a multi-task execution plan only. No code in the planning pass.

Review dependencies, parallel work, data risks, and acceptance evidence.

Approve tasks or edit this planning pack.

Implement tasks in dependency order. Independent work may run in parallel only where state ownership is frozen.

Each phase stops at READY FOR REVIEW. Human/product review accepts or rejects it.

Every product-rule change is added to the Decision Log.

# 7. Decisions We Should Edit Before Relevant Phases

| Decision | Default recommendation | Status |
| --- | --- | --- |
| Bullpen stale threshold | Define exact age/source conditions for STALE and whether heuristics are admin-configurable. | TBD |
| Research scores | Decide whether Phase 3 exposes only ordinal ranks or also a non-probability research score. | TBD |
| Historical seasons | Choose initial training horizon and what old seasons require era/rule-change adjustment. | TBD |
| Model activation | Choose benchmark-improvement and calibration standards required for ACTIVE status. | TBD |
| Confidence limits | Decide whether FIRE has a slate/market cap or remains purely rank/evidence based. | TBD |
| Bettor source list | Choose initial capper/source set and how identity is reconciled across platforms. | TBD |
| AI write permissions | Recommendation: read-only data plus draft-note queue requiring approval. | TBD |
| Workbook vNext | Decide whether to version the existing seven-sheet spec to add XBH directly or keep web-native XBH with compatible legacy export. | TBD |
| Park Lab | Decide standalone page versus Game Lab embedded research. | TBD |

# 8. Final Definition of Done

Current official state, projections, player research, pitcher research, park/weather, and bullpen state are source-attributed and auditable.

Four independent market models are validated and calibrated using leakage-safe historical data.

Every daily recommendation is explainable by mechanism, counter-evidence, opportunity, and data quality.

Every prediction freezes before first pitch and settles automatically from official outcomes.

Postmortems distinguish data, opportunity, probability, and variance failures.

Bettor Intelligence measures independent outside signal without popularity voting.

AI can research and challenge but cannot rewrite historical truth.

Daily refresh, health, settlement, and workbook/export workflows are repeatable and documented.

# 9. Companion Planning Documents

00_READ_ME_FIRST.md

01_CURRENT_STATE_AND_FROZEN_RULES.md

02_MASTER_ROADMAP.md

03_TASK_DEPENDENCY_MAP.md

04_PHASE_2A_CLOSEOUT.md

05_PHASE_2B_BULLPEN_FOUNDATION.md

06_PHASE_3_MARKET_RESEARCH_ENGINES.md

07_PHASE_4_HISTORICAL_SETTLEMENT_AND_FEATURE_STORE.md

08_PHASE_5_MODEL_VALIDATION_AND_CALIBRATION.md

09_PHASE_6_RANKING_CONFIDENCE_AND_DAILY_BOARD.md

10_PHASE_7_BETTOR_INTELLIGENCE.md

11_PHASE_8_AI_ANALYST.md

12_PHASE_9_DAILY_AUTOMATION_AND_EXPORTS.md

13_PHASE_10_HARDENING_AND_UX.md

14_DATA_SOURCE_AND_PROVENANCE_GOVERNANCE.md

15_UI_PAGE_BEHAVIOR_MATRIX.md

16_TESTING_AND_ACCEPTANCE_STANDARD.md

17_REPLIT_PLAN_MODE_MASTER_PROMPT.md

18_TASK_TEMPLATE.md

19_DECISION_LOG.md

20_OPEN_QUESTIONS_AND_EDIT_CHECKLIST.md

21_FINAL_DEFINITION_OF_DONE.md

22_PHASE_REVIEW_WORKSHEET.md